# Version Description Document

Equipment Inventory Management Application

Devin Puckett & Justin Albecker | Grand Canyon University | CST-326

Milestone 4 | Due October 18, 2026

Milestone 4 includes the acceptance test procedures and the current design documentation for the Equipment Inventory Management Application.

# List of New Features

The Milestone 4 delivery extends the existing Equipment Inventory Management requirements and technical design by documenting repeatable acceptance procedures for the major application workflows. The current ATP includes login and role routing, searching/filtering, checkout, return, reservations, administrator equipment management, and a provisional checkout-limit boundary test.

Previous documented design artifacts include the layered architecture, user control flow, browser wireframes, entity relationship diagram, checkout/return flows, reservation approval flow, damage-report flow, security design, and nonfunctional verification plan. These are documented designs, not verified working software features.

Agile issue evidence:

# List of Known Issues

| Issue | Known issue / omission | Disposition |
| --- | --- | --- |
|  | Default checkout period remains undecided. |  |
|  | Maximum active checkout count per Employee is undecided. |  |
|  | Final hosting/deployment environment is not selected. |  |
|  | No GitHub Projects board is linked to the repository in the provided October 17 screenshot. |  |
|  | ATP cannot be executed without a running, implemented application and test data. |  |

# Version Identification

Repository: https://github.com/jus10albeck/CST-326-Milestone-Project

Known branch: main

Repository activity: 14 commits and no tags

Specific delivery identifier:

Included files:

# Sprint Capacity and Backlog Management Strategy

Because the CLC team has two members, the sprint plan should be based on each person’s actual available hours rather than a large wish list. At the start of each sprint, split work into small GitHub issues, estimate hours for each item, give each issue one owner, and rank must-have acceptance and delivery tasks before optional improvements. Keep some capacity free for review, corrections, and unexpected rework. Move lower-priority items to the next sprint if estimates exceed available time.

For tracking, GitHub Projects can display issues in To Do, In Progress, and Done, while GitHub Issues records the scope and acceptance conditions. Review remaining hours and unfinished tasks together before taking on new work. Do not treat a completed document as a completed software feature.

| Sprint measurement | Verified data available | Sprint data |
| --- | --- | --- |
| Team size | 2 contributors named in technical design |  |
| Repository activity | 14 commits in supplied screenshot |  |
| Linked project board | None in supplied screenshot |  |
| Planned vs. completed effort | Not provided |  |

Sprint capacity is based on the hours available to each team member and the estimated time required for the work. The team will compare planned tasks with completed tasks before adding more work to a sprint.

# References

Puckett, D., & Albecker, J. (2026). Equipment inventory management technical design [Unpublished course assignment]. Grand Canyon University.

GitHub. (n.d.). About Projects. GitHub Docs. https://docs.github.com/en/issues/planning-and-tracking-with-projects/learning-about-projects/about-projects